**Weekly Report**

**11/11/2017 – 18/11/2017**

Group ID: **5**

Project Name: Product\_Scanner

Prepared by: Nguyễn Thái Hưng

Team members:

1551018 – **Huỳnh Vĩnh Lộc**

1551010 – **Nguyễn Thái Hưng**

– **Huseyin KIZIL**

1551002 – **Trần Nguyễn Hoàng Ân**

1551017 – **Nguyễn Khương**

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Modify code, integrate user account to reside menu | 18/11/2017 | Huynh Vinh Loc | 100% |
| 2 | Find method for (online-mode) | 18/11/2017 | Tran Nguyen Hoang An | 80% |
| 3 | Prepare user profile, insert product, barcode scan layout | 18/11/2017 | Nguyen Thai Hung | 70% |
| 4 | Find method for database(offline-mode) | 18/11/2017 | Nguyen Khuong | 80% |
| 5 | Add language, change string resource | 18/11/2017 | Huseyin KIZIL | 100% |
| 6 | Edit Software Architecture Document   * Introduction | 18/11/2017 | Huseyin KIZIL | 100% |
|  | * Architectural Goals and Constraints | 18/11/2017 | Nguyen Thai Hung | 100% |
|  | * Use-Case Model | 18/11/2017 | Tran Nguyen Hoang An | 100% |
|  | * Logical View | 18/11/2017 | Huynh Vinh Loc, Nguyen Khuong, Huysein KIZIL | 100% |

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Prepare insert product, add product layout (cont.)  Prepare weekly report | 25/11/2017 | Nguyen Thai Hung |
| 2 | Add several languages to the UI | 25/11/2017 | Huseyin KIZIL |
| 3 | Find method for database (offline-mode) (cont.)  Implement product detail | 25/11/2017 | Nguyen Khuong |
| 4 | Find method for (online-mode) (cont.) | 25/11/2017 | Tran Nguyen Hoang An |
| 5 | Integrate Units | 25/11/2017 | Huynh Vinh Loc |
| 6 | Prepare paper | 25/11/2017 | All |