**Weekly Report**

**14/10/2017 – 28/10/2017**

Group ID: **5**

Project Name: Product Scanner

Prepared by: **Huseyin KIZIL, Huỳnh Vĩnh Lộc**

Team members:

1551018 – **Huỳnh Vĩnh Lộc**

1551010 – **Nguyễn Thái Hưng**

– **Huseyin KIZIL**  
1551002 – **Trần Nguyễn Hoàng Ân**  
1551017 – **Nguyễn Khương**

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Registration on different platforms and joining the group (Slack, Trello, Github, BitBucket and Facebook) | 14/10/2017 | All | 100% |
| 2 | Proposing ideas for the project | 18/10/2017 | All | 100% |
| 3 | Choosing one project among all | 19/10/2017 | All | 100% |
| 4 | Write a description about our idea in order to propose it to TA | 20/10/2017 | All | 100% |
| 5 | Distribution of roles | 24/10/2017 | All | 100% |
| 6 | Filling in the project plan document | 26/10/2017 | All | 100% |
| 7 | Integrating GitHub to Android Studio | 27/10/2017 | All | 100% |

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Design Database for the project | 1/11/2017 | Trần Nguyễn Hoàng Ân |
| 2 | Get information about optimizing camera for scanning | 1/11/2017 | Huỳnh Vĩnh Lộc |
| 3 | Design Database for the project | 1/11/2017 | Trần Nguyễn Hoàng Ân |
| 4 | Implement barcode scanner feature. | 2/11/2017 | Huseyin KIZIL |
| 5 | Design basic structure for the project | 3/11/2017 | Huỳnh Vĩnh Lộc |
| 6 | Design some UIs | 3/11/2017 | Nguyễn Thái Hưng |
| 7 | Add Firebase to Android Studio | 3/11/2017 | Trần Nguyễn Hoàng Ân |
| 8 | Finding online databases of products. Implement methods for getting them. | 3/11/2017 | Nguyễn Khương |