**Weekly Report**

**28/10/2017 – 04/11/2017**

Group ID: **5**

Project Name: Product\_Scanner

Prepared by: Nguyễn Khương

Team members:

1551018 – **Huỳnh Vĩnh Lộc**

1551010 – **Nguyễn Thái Hưng**

– **Huseyin KIZIL**

1551002 – **Trần Nguyễn Hoàng Ân**

1551017 – **Nguyễn Khương**

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Barcode Scanner | 2/11/2017 | Huseyin KIZIL | 100% |
| 2 | Optimize Camera | 3/11/2017 | Huỳnh Vĩnh Lộc | 100% |
| 3 | Login, register components | 3/11/2017 | Nguyễn Khương | 100% |
| 4 | Reside Menu | 3/11/2017 | Huỳnh Vĩnh Lộc | 100% |
| 5 | Design UI connect with Gmail and Facebook | 3//11/2017 | Nguyễn Thái Hưng | 100% |
| 6 | Use-case Document | 5/11/2017 | Trần Nguyễn Hoàng Ân | 100% |
| 7 | Add FireBase to Android | 3/11/2017 | Nguyễn Khương | 100% |
| 8 | Vision Documents | 5/11/2017 | ALL | 100% |
| 9 | Edit PA1 | 5/11/2017 | ALL | 100% |

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Prepare weekly report | 11/11/2017 | Nguyen Thai Hung |
| 2 | Prepare insert product,user profile, barcode scan layout | 11/11/2017 | Nguyen Thai Hung |
| 3 | Add language, change string resource | 11/11/2017 | Huseyin KIZIL |
| 4 | Find method for database( offline-mode) | 11/11/2017 | Nguyen Khuong |
| 5 | Find method for (online-mode) | 11/11/2017 | Tran Nguyen Hoang An |
| 6 | Modify code, integrate user account to reside menu | 11/11/2017 | Huynh Vinh Loc |