**Weekly Report**

**4/12/2017 – 16/12/2017**

Group ID: **5**

Project Name: Product\_Scanner

Prepared by: Nguyễn Thái Hưng

Team members:

1551018 – **Huỳnh Vĩnh Lộc**

1551010 – **Nguyễn Thái Hưng**

– **Huseyin KIZIL**

1551002 – **Trần Nguyễn Hoàng Ân**

1551017 – **Nguyễn Khương**

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Integrate Units | 04/12/2017 | Huynh Vinh Loc | 100% |
| 2 | Find method for (online-mode) (cont.) | 04/12/2017 | Tran Nguyen Hoang An | 100% |
| 3 | Prepare insert product, add product layout (cont.)  Prepare weekly report | 04/12/2017 | Nguyen Thai Hung | 100% |
| 4 | Find method for database (offline-mode) (cont.)  Implement product detail | 04/12/2017 | Nguyen Khuong | 100% |
| 5 | Add several languages to the UI | 04/12/2017 | Huseyin KIZIL | 100% |
| 6 | Prepare paper | 04/12/2017 | ALL | 100% |

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Prepare In-Cart layout, implement rating feature  Prepare weekly report | 16/12/2017 | Nguyen Thai Hung |
| 2 | Implement Facebook sharing, log-in with Facebook | 16/12/2017 | Huseyin KIZIL |
| 3 | Collect product data and working with the database  Implement some other features and layouts. | 16/12/2017 | Nguyen Khuong  Tran Nguyen Hoang An |
| 4 | Update reside menu, integrate the adding product feature | 16/12/2017 | Huynh Vinh Loc |
| 6 | Prepare paper | 16/12/2017 | All |