**Weekly Report**

**17/12/2017 – 22/12/2017**

Group ID: **5**

Project Name: Product\_Scanner

Prepared by: Huỳnh Vĩnh Lộc

Team members:

1551018 – **Huỳnh Vĩnh Lộc**

1551010 – **Nguyễn Thái Hưng**

– **Huseyin KIZIL**

1551002 – **Trần Nguyễn Hoàng Ân**

1551017 – **Nguyễn Khương**

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | Prepare In-Cart layout, implement rating feature  Prepare weekly report | 16/12/2017 | Nguyen Thai Hung | 100% |
| 2 | Implement Facebook sharing, log-in with Facebook | 16/12/2017 | Huseyin KIZIL | 100% |
| 3 | Collect product data and working with the database  Implement some other features and layouts. | 16/12/2017 | Nguyen Khuong  Tran Nguyen Hoang An | 100% |
| 4 | Update reside menu, integrate the adding product feature | 16/12/2017 | Huynh Vinh Loc | 100% |
| 5 | Prepare paper | 16/12/2017 | ALL | 100% |

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | Edit background for UI | 22/12/2017 | Nguyen Thai Hung |
| 2 | Add language | 22/12/2017 | Huseyin KIZIL |
| 3 | Collect database | 22/12/2017 | Nguyen Khuong  Tran Nguyen Hoang An |
| 4 | Fix bugs in add product feature.  Add require for internet and permission. | 22/12/2017 | Huynh Vinh Loc |
| 6 | Prepare PA06 | 22/12/2017 | All |